**Team-Up!**

**(Sprint Document 3)**

**https://github.com/srhee91/Team-Up**

Travis Coria, Trevor Coria, Boheon Jeong, Yiyang Pan, Sang Rhee, Kartik Sawant

**Sprint Document**

**Sprint Overview:**

* This sprint, we would like to
  + Use Facebook SDK to add more functionalities
  + Allow users to set their privacy settings
  + Improve overall application by improving User Interface and fixing bugs
* Team Leader: Sang Rhee
* Scrum meeting : Thursday at 7:00 PM in Lawson Building
* Risks/challenges
  + Come up with a better User Interface to improve user experience
  + Find as many bugs as possible in our code and fix them

**Current Sprint Detail:**

* User stories to be implemented in this sprint
  + (if time allows) As a user, I would like to be able to find my Facebook friends.
  + As a user, I would like to be able to edit privacy setting.
* Tasks
  + Application

|  |  |  |
| --- | --- | --- |
| User Story | Team Member | Hours |
| Implement functionalities using Facebook SDK   * Implement a functionality to invite Facebook friends to join Team-Up * Implement a functionality to show a list of Facebook friends who are currently using the Team-Up * Implement a functionality to invite Facebook friends to join a group you are in | Bo, Sang, Ken | 60 |
| Implement a functionality for users to edit their privacy settings   * Create a page that lets a user to edit his/her privacy settings * When other users look at a user’s profile, they can only see the user’s information based on his/her privacy settings | Kartik | 20 |
| Improve Meeting Class   * Add notification functionality to notify users about upcoming meetings | Trevor | 20 |
| Improve UploadGroupImage Class   * Implement functionality to allow user to select an image on their phone to use as their group profile image or as their user profile image | Travis | 20 |
| Create test cases and test on features we have implemented | Bo, Kartik, Ken, Sang, Travis, Trevor | 80 |

* + Total Hour
    - Sang – 40hrs
    - Trevor – 40hrs
    - Bo – 40hrs
    - Kartik – 40hrs
    - Yiyang – 40hrs
    - Travis – 40hrs
    - Total – 240hrs (40hrs/week)

**Backlog Requirements:**

* (~~Done~~) (Need to be done in this sprint) (Not done)
* Functional Requirements
  + Main
    - ~~As a user, I would like to be able to create an account and log in.~~
    - ~~(if time allows) As a user, I would like the application to display group recommendations based on user’s preference.~~
    - ~~As a user, I would like to be able to see the groups that I am in.~~
    - ~~As a user, I would like to be able to create groups.~~
    - ~~As a user, I would like to be able to search for groups.~~
    - ~~(if time allows) As a user, I would like the group search bar to auto-complete as I type in letters.~~
  + Group
    - ~~As a group admin, I would like to be able to add/edit the settings (logo, description, privacy, etc.)~~
    - ~~As a group admin, I would like to be able to organize group meetings.~~
    - ~~As a group admin, I would like to be able to kick members out of a group.~~
    - ~~As a group admin, I would like to be able to pass ownership of a group to someone else.~~
    - ~~As a group admin, I would like to be able to disband a group.~~
    - ~~As a group member, I would like to see other members of my group.~~
    - ~~As a group member, I would like to be able to chat with members of my group within the application.~~
    - ~~As a group member, I would like to be able to refresh group pages.~~
    - ~~As a group member, I would like to be able to leave a group.~~
  + Profile
    - ~~As a user, I would like to be able to add/edit my profile information.~~
    - ~~(if time allows) As a user, I would like to be able to upload images to my profile.~~
    - (if time allows) As a user, I would like to be able to find my Facebook friends.
    - (if time allows) As a user, I would like to share documents with other users.
  + Setting
    - ~~As a user, I would like to be able to edit my preferences.~~
    - As a user, I would like to be able to edit privacy setting.
    - ~~As a user, I would like to be able to change my password.~~
    - ~~As a user, I would like to be able to delete my account permanently.~~
* Non-Functional Requirements
  + ~~As a user, I would like to use the app on iPhones.~~
  + ~~As a user, I would like the application to be able to run in the latest version of iOS.~~
  + ~~As a user, I would like the application to be robust.~~
  + ~~As a user, I would like the application to be intuitive and easy to learn and use.~~
  + ~~As a user, I would like my data to be secure.~~
  + ~~As a user, I would like the group chat to update automatically.~~
  + ~~(if time allows) As user, I would like the application to be able to automatically identify my current location.~~
  + ~~The application will be able to hold up 20 GB of user data.~~
  + ~~The application will be able to handle 30 requests per second.~~
  + ~~The application will be able to have 1 million user accounts.~~